# TEST SUMMARY REPORT

Project: Payment Gateway API Testing (Paystack)
Tester: KB Mgazi
Testing Cycle: 18/11/2025 – 21/11/2025
Environment: SIT (System Integration Testing)

# TABLE OF CONTENTS

1 Introduction
 1.1 Document overview
 1.2 Abbreviations and Glossary
  1.2.1 Abbreviations
  1.2.2 Glossary
 1.3 References
  1.3.1 Standard and Regulatory References
 1.4 Conventions & Test Tools

2 Overview of Tests Results
 2.1 Tests log
 2.2 Rationale for decision
 2.3 Overall assessment of tests
 2.4 Impact of test environment

3 Detailed Tests Results
 3.1 API Test Results Breakdown

# 1. Introduction

## 1.1 Document overview

This document provides the Software Test Report for the API Testing Phase of Payment Gateway project. It summarizes the results of all test activities executed between 18/11/2025 and 21/11/2025 across six core API modules:

- Authorization API

- Dispute API

- Refund API

- Verification API

- Customer API

- DVA API

The report covers the test execution results, defects identified, pass/fail rates, and overall quality assessment.

## 1.2 Abbreviations and Glossary

### 1.2.1 Abbreviations

| Abbreviation | Meaning |
| --- | --- |
| API | Application Programming Interface |
| SIT | System Integration Testing |
| UAT | User Acceptance Testing |
| DVA | Dedicated Virtual Account |
| TC | Test Case |
| WIP | Work In Progress |
| OK | Pass |
| NOK | Fail |

### 1.2.2 Glossary

| Term | Definition |
| --- | --- |
| Test Case | A set of steps, inputs, and conditions used to validate system functionality. |
| Blocked | A test case that cannot proceed due to an external dependency. |
| Severity | The impact level of a defect on the system. |

## 1.3 References

### 1.3.1 Standard and Regulatory References

| # | Document Identifier | Document Title |
| --- | --- | --- |
| [STD1] | ISO8583 | ISO Standard for Financial Transaction Messaging |
| [STD2] | PCI-DSS | Payment Card Industry Data Security Standard |

## 1.4 Conventions

- “OK” indicates that actual result matched expected result.

- “NOK” indicates deviation from expected behaviour.

- All dates follow format YYYY/MM/DD.

- Severity levels are defined as:

  - Critical – System blocking / payment failure

  - Major – Functional deviation

  - Minor – UI or optional behaviour deviation

| Tool | Purpose |
| --- | --- |
| Postman | API test execution, assertions, and environment management |
| JIRA / Issue Tracker | Logging and tracking defects |
| Local Machine | Saving test logs, documentation, and managing scripts |
| VS Code | Mock server setup and test scripts management |

# 2. Overview of Test Results

## 2.1 Tests log

Testing for the Payments API platform (version 1.0.0) was executed in the SIT environment from 2025/11/18 to 2025/11/21.

A total of 105 Test Cases were designed.
 97 were executed;
 8 were descoped due to external dependencies & environment constraints.

Tester:

- KB Mgazi

## 2.2 Rationale for decision

The decision rules applied are:

- OK: All steps passed. Actual result matches expected.

- NOK: At least one step failed or deviates from expected behaviour.

- Partial OK: One or more steps partially meet expected results. (Not used in this cycle.)

- NOT RUN: Test case not executed.

- NOT COMPLETED: Execution blocked or environment issue.

## 2.3 Overall assessment of tests

### Qualitative Assessment

- Core APIs (Verification, Authorization, Dispute) performed as expected with stable response handling.

- Customer API experienced issues updating Email Address field (Major defect).

- Refund API impacted by missing Account Number for WIP refund execution.

- DVA API demonstrated stable behaviour; however, one test failed due to ID mapping validation.

- No critical environment instability noted.

### Quantitative Assessment

| Metric | Value |
| --- | --- |
| Total Test Cases | 105 |
| Executed | 97 |
| Passed | 85 |
| Failed | 8 |
| Blocked / Pending | 1 |
| Descoped | 8 |

### Percentages

- Execution %: 92%

- Pass %: 88%

- Fail %: 10%

- Blocked %: 1%

- Descoped %: 8%

### Defects Summary

| Defect ID | Test Case | API | Severity | Description / Notes |
| --- | --- | --- | --- | --- |
| DF-001 | TC-AUTH-007 | Authorization | Medium | Sent request with a different method; rejected as expected but returned incorrect error message: "Transaction ID should be numeric." |
| DF-002 | TC-AUTH-023 | Authorization | Medium | Sent request filtered by date, but the response lists all transactions instead of only those matching the filtered date. |
| DF-003 | TC-AUTH-028 | Authorization | Medium | Extracted transaction settlement file successfully, but response shows: "Time to export transaction has expired." |
| DF-004 | TC-REF-006 | Refund | Medium | Sent refund request without specifying the amount; response: "Refund has been queued for processing" instead of failing. |
| DF-005 | TC-CUS-002 | Customer | Medium | Sent request with an email that already exists but different customer details; response should fail with: "Email already exists." |
| DF-006 | TC-DISP-002 | Dispute | High | Sent request without authentication token; response succeeded with "200 OK" instead of failing. |
| DF-007 | TC-DVA-008 | DVA | Medium | Received unexpected response instead of: status: true, message: "List of Dedicated Virtual Accounts", data: []. |

## 2.4 Impact of test environment

- No critical outages observed.

- Refund API execution delayed due to missing account numbers from external partner.

- DVA ID mapping dependency caused 1 test to fail.

- Customer Email Update failing due to backend validation mismatch.

# 3. Detailed Test Results

## 3.1 API Test Results Breakdown

Below is a summary-level detailed test result table for each API module.

### Authorization API

| Attribute | Value |
| --- | --- |
| Total TCs | 31 |
| Executed | 27 |
| Passed | 19 |
| Failed | 4 |
| Blocked | 1 |
| Descoped | 4 |
| Decision | Partial completion |

Key Notes:

- Critical for transaction approval workflows.

- Issues: Incorrect error responses for invalid methods, filters, and settlement file extraction

- Descoped: 4 Test cases were invalid, so they were not executed during this testing phase.

### Dispute API

| Attribute | Value |
| --- | --- |
| Total TCs | 36 |
| Executed | 32 |
| Passed | 31 |
| Failed | 1 |
| Descoped | 4 |
| Comments | Optional fields behaviour unclear |

Key Notes:

- One NOK due to incorrect status transition validation.

- Secures dispute resolution endpoints; requires authentication.

- Issue: Unauthorized requests succeeded.

- Descoped: 4 test cases were not executed because optional fields behaviour was unclear.

### Refund API

| Attribute | Value |
| --- | --- |
| Total TCs | 11 |
| Executed | 11 |
| Passed | 10 |
| Failed | 1 |
| Blocked | 0 |
| Descoped | 0 |

Key Notes:

- One failure pending A/c number (dependency).

- Ensures proper handling of refunds and queued transactions.

- Issue: Missing mandatory fields (amount) not failing as expected.

### Verification API

| Attribute | Value |
| --- | --- |
| Total TCs | 11 |
| Executed | 11 |
| Passed | 11 |
| Failed | 0 |

Key Notes:

- All tests OK. Verification engine stable.

### Customer API

| Attribute | Value |
| --- | --- |
| Total TCs | 7 |
| Executed | 7 |
| Passed | 6 |
| Failed | 1 |

Key Notes:

- Email Update API failing (Major defect).

### DVA API

| Attribute | Value |
| --- | --- |
| Total TCs | 9 |
| Executed | 9 |
| Passed | 8 |
| Failed | 1 |

Key Notes:

- Manages dedicated virtual accounts; integration dependent on prior test data.

- Issue: Incorrect response for list retrieval.

# Recommendations / Observations

- Customer Email Update API requires backend rules review to unblock UAT readiness.

- Refund API needs partner-supplied Account Number to close remaining test gap.

- DVA ID mapping logic should be aligned with Create DVA response structure.

- Introduce Postman automated regression scripts to reduce manual retesting.

- Environmental data setup must be improved for smoother SIT cycles.